## Slide 1
End-to-End Cloud Migration
Infrastructure + Application + Data
AWS us-east-1 • Prepared by Vinoth
What is moving?
On-prem VMware workloads → Amazon EKS
MySQL 5.7 → Aurora MySQL 8.0
NFS → Amazon S3
VM-based secrets → Secrets Manager + IRSA
Nginx → HTTPS Application Load Balancer
What does the target give us?
HA + scaling
EKS across AZs, HPA and PDB
Secure by default
Private data tier, least privilege, KMS/TLS
Controlled migration
DMS full load + CDC with rollback
Lower run cost
~$4,316 → ~$3,351 after optimisation
Core principle: move dependencies in a safe order, validate each layer, and keep rollback possible.

## Slide 2
1. Target AWS Architecture
Simple view: how traffic, workloads, data and AWS services fit together
Internet
ALB
HTTPS 443
EKS private subnets
Web / Order
Inventory
Payment (isolated)
Aurora MySQL 8.0
private data subnet
Private AWS access
VPC endpoints → Secrets, S3, ECR, KMS
Outbound internet
NAT Gateway → approved HTTPS only
Security model
Public: ALB + NAT | Private: EKS | Data: Aurora | Default-deny NetworkPolicy | TLS/mTLS | KMS
Payment is separated by account/VPC and reached through PrivateLink only on the required port.

## Slide 3
2. Application Containerisation & Deployment
The same application image is deployed consistently, securely and with high availability
Build → Deploy → Run
Node.js 22 API
Orders + Idempotency-Key
Multi-stage Docker
Small runtime image
EKS / 3 replicas
Spread across AZs
ALB + ClusterIP
HTTPS 443 → 8080
HPA 3–12 pods
CPU 65% / memory 75%
Runtime hardening
Non-root • read-only filesystem • dropped capabilities • seccomp RuntimeDefault • image pinned by digest
Resilience
startup/liveness/readiness probes • PDB min 2 • rolling update maxUnavailable 0
Payment: Blue/Green
Green is tested privately → manual approval → traffic moves → Blue stays warm for fast rollback.

## Slide 4
3. Database Migration & Cutover
Move 800 GB safely with AWS DMS while the source remains live
On-prem MySQL 5.7
Live source
DMS Full Load
Copy existing 800 GB
CDC
Stream ongoing changes
Aurora MySQL 8.0
Validated target
Application cutover
Route 53 + ALB
Before cutover
ROW binlog + FULL row image
Pre-create Aurora schema/indexes
Dedicated DMS user + Secrets Manager
Private VPN / Direct Connect path
Cutover
Freeze writes + make source read-only
Wait for CDC marker on Aurora
Quick row-count / sample checks
Shift traffic, run synthetic order
Rollback
Reverse CDC keeps on-prem current
Fence Aurora if data issue appears
Wait for reverse marker
Switch traffic back safely
Key control: never open writes on the new platform until the CDC marker confirms the target is fully caught up.

## Slide 5
4. Operating Model: CI/CD, Security & Cost
How changes reach production and how the platform stays controlled
CI/CD flow
PR / Push
Test + Kustomize validation
Docker build once
Trivy security scan
Push to ECR by OIDC
Dev → Staging → Prod approval
Rollback on failed rollout/smoke test
Security guardrails
Default-deny SG + NetworkPolicy
Secrets Manager + IRSA
KMS encryption at rest
TLS 1.2+ DB / TLS 1.3 ALB
Payment isolated by account/VPC
No long-lived AWS keys in pods
Cost signal
AWS on-demand
$4,316 / month
After first four optimisations
≈ $3,351 / month
What success looks like
Same image tested in staging reaches prod
Fast rollback when a release fails
Data migration is reversible
Capacity grows for sales events
.